## Slide 1
Work-let Name: Privacy-Preserving DeFi Risk Verification (WalletShield)
Worklet Details
Worklet ID: SRIB-PRISM-2025-FHE-04
College Name: SRM Institute of Science and Technology, Kattankulathur
Students: Praful, Utkarsh, Dhanush, Karthikeya
  • Researched FHE libraries (SEAL, PALISADE, and Zama Concrete ML).
  • Selected Zama Concrete ML as the core FHE library due to native sklearn ML model compilation.
  • Finalized the project scope: Pivot from generic transaction fraud to DeFi pre-transaction risk gating.
  • Finalized the 6-feature risk heuristic formula.
Next Steps
• Generate a synthetic training dataset of 10,000 DeFi staking profiles.
• Implement and compile the quantized 6-feature Logistic Regression model.
• Design the split-enclave architecture (local client daemon + backend server).
KPIs achieved till now
• Recapped Phase 1 and reviewed SRIB mentor feedback.
• Selected a concrete set of 8 target protocols across 3 risk tiers (Aave, GMX, Lido, etc.).
• Requirements document and high-level system design document finalized and submitted.
Key Achievements/ Outcome till now
• High execution overhead of traditional FHE libraries on client devices.
• Quantization of floating-point features into integers causes noise issues in FHE circuits.
• Difficulty mapping public smart contract risk factors to private wallet inputs.
Any Challenges/ Issues faced
Date: 28-02-2026

## Slide 2
Work-let Name: Privacy-Preserving DeFi Risk Verification (WalletShield)
Worklet Details
Worklet ID: SRIB-PRISM-2025-FHE-04
College Name: SRM Institute of Science and Technology, Kattankulathur
Students: Praful, Utkarsh, Dhanush, Karthikeya
  • Compute Resources: Local developer laptops (x4) with Apple Silicon / Intel Core i7, 16GB RAM for local FHE environment setup. Status: Fully available.
  • Cloud Compute: Google Colab Pro access planned for parallel model compilation and testing. Status: Active.
  • Software: Python 3.10 virtual environments, Node.js 18+ runtime, Hardhat Solidity Framework. Status: Configured and installed.
  • APIs: Etherscan Developer API keys and DeFiLlama REST API endpoints. Status: API keys acquired.
Any Anticipated Break (Due to exams etc)
• University mid-semester theory and practical exams are scheduled from March 5th to March 12th.
• Anticipated 7-day academic break where direct dev work will pause, but asynchronous design review will continue.
Resource Requirement Identified with Status
• Dataset Source: Public smart contract details scraped from Etherscan V2 API and TVL/Reputation historical data from DeFiLlama API.
• Self-Collected Data: No user-identifiable data is collected. All user features are synthetic.
• Consent Forms: Not applicable as no human subjects or private user data are used.
• Dataset Link: Open-source contract address mapping list and TVL metrics cache folder stored at /backend/analyzer.py for fallback.
Data Collection Information
• Github Repository: https://github.com/Samsung-PRISM/WalletShield-FHE
• Registration Status: Successfully registered on the PRISM Portal; team member profiles linked; SRIB mentor-student communication channel established.
Github Repository Link and PRISM Portal Registration Status
Date: 28-02-2026

## Slide 3
Work-let Name: Privacy-Preserving DeFi Risk Verification (WalletShield)
Worklet Details
Worklet ID: SRIB-PRISM-2025-FHE-04
College Name: SRM Institute of Science and Technology, Kattankulathur
Students: Praful, Utkarsh, Dhanush, Karthikeya
  • Status & Future Plan: Kickoff phase complete. Focus is shifting from literature review to model prototyping. Next step is creating the synthetic DeFi profile dataset and drafting requirements.
  • Literature Review: Reviewed Zama’s TFHE (Torus FHE) scheme and Concrete ML. Found that 6-bit quantization is optimal for security-accuracy trade-offs in Logistic Regression.
  • Expert Insights: SRIB mentors advised isolating the FHE private keys strictly on the user’s local system (browser memory or local daemon) so the backend executes blind computation and cannot access plaintext values.
Professor Comments (To be filled in and presented by professor (Either)
• The design direction for DeFi risk gating addresses a critical privacy gap in transaction auditing. The proposed architecture is approved. Focus on ensuring strict key isolation in the client daemon.
Date: 28-02-2026
COMPUTATION RESOURCE Details:
• Google Colab Pro (12GB VRAM GPU) for model training and simulation.
• Local Intel Core i7 (8 compute hours/day) for local Hardhat node deployment and FHE client daemon testing.