## Slide 1
Work-let Name: Privacy-Preserving DeFi Risk Verification (WalletShield)
Worklet Details
Worklet ID: SRIB-PRISM-2025-FHE-04
College Name: SRM Institute of Science and Technology, Kattankulathur
Students: Praful, Utkarsh, Dhanush, Karthikeya
  • Generated synthetic dataset and successfully trained the 6-feature Logistic Regression model (96.55% accuracy).
  • Compiled the model into an FHE circuit, generating client.zip and server.zip artifacts.
  • Built the Client FHE Daemon running locally on port 5001 to handle encryption, decryption, and key gen.
  • Deployed initial RiskLog.sol and PreTxGate.sol contracts on a local Hardhat node.
Next Steps
• Fix macOS Intel compilation segmentation faults in the local environment.
• Develop the Vite-React frontend dashboard and integrate it with the daemon, backend server, and Hardhat node via MetaMask.
• Add dynamic smart contract scraping from Etherscan to replace the manually curated risk profiles.
KPIs achieved till now
• Completed core FHE client daemon APIs (encrypt, decrypt, keys).
• Successfully implemented Solidity contracts for on-chain risk logging and pre-transaction gating.
• Functional prototype of FHE inference pipeline completed.
Key Achievements/ Outcome till now
• Faced compilation segmentation faults in Concrete ML on macOS Intel machines during circuit compilation.
• Spent time resolving library conflicts with z3-solver and concrete-python.
Any Challenges/ Issues faced
Date: 30-04-2026

## Slide 2
Work-let Name: Privacy-Preserving DeFi Risk Verification (WalletShield)
Worklet Details
Worklet ID: SRIB-PRISM-2025-FHE-04
College Name: SRM Institute of Science and Technology, Kattankulathur
Students: Praful, Utkarsh, Dhanush, Karthikeya
  • Compute: Local machines running Linux/macOS. No GPU required for inference; CPU execution is optimized for TFHE bootstrapping. Status: Available.
  • Software Libraries: Concrete ML 1.5.0, NumPy, Pandas, scikit-learn, ethers.js v6. Status: Installed in virtual environment.
  • Blockchain Testnet: Local Hardhat node running on port 8545 for testing smart contract logic. Status: Deployed.
Any Anticipated Break (Due to exams etc)
• No major university exams or breaks scheduled during this period. The team is dedicated full-time to FHE model compilation and contract development.
Resource Requirement Identified with Status
• Data Sources: Static mock data of 8 popular DeFi protocols (Aave V3, GMX V2, Lido Finance, Morpho Blue, Euler V2, Kelp DAO, Cetus, Venus) created for testing the initial prototype.
• Self-Collected Data: No.
• Dataset Link: Synthetic training dataset of 10,000 samples stored locally under fhe/data/defi_profiles.csv for model retraining.
Data Collection Information
• Github Repository: https://github.com/Samsung-PRISM/WalletShield-FHE
• Registration Status: Active. Weekly progress status uploaded, code repository linked, and Milestone 1 deliverables submitted.
Github Repository Link and PRISM Portal Registration Status
Date: 30-04-2026

## Slide 3
Work-let Name: Privacy-Preserving DeFi Risk Verification (WalletShield)
Worklet Details
Worklet ID: SRIB-PRISM-2025-FHE-04
College Name: SRM Institute of Science and Technology, Kattankulathur
Students: Praful, Utkarsh, Dhanush, Karthikeya
  • Status & Future Plan: Core FHE and smart contract implementation complete. Proceeding to frontend-backend integration.
  • Literature Review: Studied on-chain compliance models. Added PreTxGate.sol to allow users to acknowledge risk levels before executing transactions.
  • Expert Insights: Mentor suggested moving from a static list of 8 protocols to dynamic address resolution. This is the main gap we will address next.
Professor Comments (To be filled in and presented by professor (Either)
• Good progress on core FHE operations. Advised focusing on making the frontend interactive and resolving compilation errors.
Date: 30-04-2026
COMPUTATION RESOURCE Details:
• Local CPU machines for FastAPI services and client daemon.
• Local Hardhat node for blockchain operations.