## Slide 1
Work-let Name: Privacy-Preserving DeFi Risk Verification (WalletShield)
Worklet Details
Worklet ID: SRIB-PRISM-2025-FHE-04
College Name: SRM Institute of Science and Technology, Kattankulathur
Students: Praful, Utkarsh, Dhanush, Karthikeya
  • Upgraded environment to Concrete ML 1.9.0 and fixed the macOS Intel compilation bugs.
  • Implemented a Vite-React frontend with Volt Green/Orange dark-mode UI.
  • Integrated MetaMask to connect wallets and sign transactions.
  • Added Dynamic Etherscan V2 contract scanning with automated LLM audits to compute code risk scores in real-time.
Next Steps
• Write and submit the formal academic paper to target venues like the Decentralized Finance (DeFi) Workshop at FC.
• Run detailed benchmarking tests for latency and accuracy.
• Final project submission and review.
KPIs achieved till now
• Fully functional end-to-end privacy-preserving DeFi Risk Oracle completed.
• Immutable audit logs (SHA-256 of FHE ciphertext) verified on-chain.
• Technical Report and IP Suitability analysis completed.
Key Achievements/ Outcome till now
• Etherscan API rate limits during live scraping (resolved by introducing a local cache).
• FHE evaluation latency (quantized model executes in under 2 seconds, which is viable for a PoC).
Any Challenges/ Issues faced
Date: 23-06-2026

## Slide 2
Work-let Name: Privacy-Preserving DeFi Risk Verification (WalletShield)
Worklet Details
Worklet ID: SRIB-PRISM-2025-FHE-04
College Name: SRM Institute of Science and Technology, Kattankulathur
Students: Praful, Utkarsh, Dhanush, Karthikeya
  • Compute: Optimized local services. Local environment upgraded to Concrete ML 1.9.0 to bypass compiler segment faults on macOS Intel. Status: Active.
  • Software: Vite React runtime, ethers.js BrowserProvider, MetaMask Wallet, FastAPI Backend. Status: Operational.
  • API Access: Etherscan V2 API endpoints for verified contract ABI and source code retrieval. Status: Fully active.
Any Anticipated Break (Due to exams etc)
• None. Project is ready for closure and final presentation.
Resource Requirement Identified with Status
• Data Sources: Dynamic Etherscan V2 API client integrated.
• Dataset Status: Analyzes arbitrary Solidity source code to detect proxy patterns, reentrancy vulnerabilities, and admin key centralization in real-time.
Data Collection Information
• Github Repository: https://github.com/Samsung-PRISM/WalletShield-FHE
• Registration Status: Completed. All milestones checked off, code finalized, and technical report uploaded.
Github Repository Link and PRISM Portal Registration Status
Date: 23-06-2026

## Slide 3
Work-let Name: Privacy-Preserving DeFi Risk Verification (WalletShield)
Worklet Details
Worklet ID: SRIB-PRISM-2025-FHE-04
College Name: SRM Institute of Science and Technology, Kattankulathur
Students: Praful, Utkarsh, Dhanush, Karthikeya
  • Status & Future Plan: Full end-to-end integration completed. Frontend UI, local FHE daemon, FastAPI backend, and local Hardhat contracts are fully integrated and tested.
  • Literature Review: Studied research paper frameworks. Formulated our paper’s core research question around FHE-based blind ML risk verification gates for Web3 transaction privacy.
  • Expert Insights: SRIB mentors reviewed the final demo and confirmed that the hybrid UI (with collapsible cryptographic logs) makes the FHE execution pipeline clear and easy to understand for final evaluators.
Professor Comments (To be filled in and presented by professor (Either)
• The project has met all milestone deliverables. Ready for final evaluation and paper submission.
Date: 23-06-2026
COMPUTATION RESOURCE Details:
• Local CPU and Hardhat test network.
• Final benchmarks completed: FHE key gen, encryption, server-side homomorphic inference, and local decryption execute in under 2 seconds.